**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 15 February 2025 |
| Team ID |  |
| Project Name | SmartResume Generator: Customized Resumes for Every Opportunity |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| | **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** | | --- | --- | --- | --- | --- | --- | --- | | Sprint-1 | Input Details | USN-1 | As a user, I can input my personal details (name, email, phone number). | 2 | High | [Frontend Dev] | |  |  | USN-2 | As a user, I can input my education and work experience for the resume. | 3 | High | [Frontend Dev] | | Sprint-1 | Resume Generation | USN-3 | As a user, I can generate a resume based on my inputs with AI processing. | 5 | High | [Backend Dev, AI Specialist] | | Sprint-1 | Template Selection | USN-4 | As a user, I can select a resume template from available options. | 2 | Medium | [Frontend Dev] | | Sprint-2 | Custom Prompts | USN-5 | As a user, I can add custom prompts for tailored resume generation. | 3 | Medium | [Backend Dev] | | Sprint-2 | File Downloads | USN-6 | As a user, I can download my resume in PDF format. | 2 | High | [Backend Dev] | |  |  | USN-7 | As a user, I can download my resume in DOCX format. | 2 | Medium | [Backend Dev] | | Sprint-3 | Error Handling | USN-8 | As a user, I see error messages if any field is incomplete or incorrect. | 3 | Medium | [Frontend & Backend Dev] | | Sprint-3 | Security | USN-9 | As an admin, I can ensure sensitive inputs and API keys are stored securely. | 4 | High | [Backend Dev] | |

**Dashboard: Project Tracker, Velocity & Burndown Chart**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| | **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** | | --- | --- | --- | --- | --- | --- | --- | | Sprint-1 | 12 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 12 | 22 Feb 2025 | | Sprint-2 | 10 | 6 Days | 24 Feb 2025 | 01 Mar 2025 | 10 | 01 Mar 2025 | | Sprint-3 | 10 | 6 Days | 03 Mar 2025 | 08 Mar 2025 | - | - | |